Instructions for the

2010 Annual Update to Agency Maintenance Reserve Plans

I.  Introduction

In order to maintain current and accurate information on the need for maintenance reserve funding, an agency must update its maintenance reserve plan annually.  This package provides guidance and instructions for preparing the 2010 maintenance reserve plan.  This plan will include:

- All validated subprojects in the 2009 maintenance reserve plans that were active as of July 1, 2008.  (Any subprojects shown as completed or to be deleted in the 2009 plan should be removed from the plan)

- Any new maintenance reserve subprojects submitted during the past year that DPB has validated as meeting the maintenance reserve criteria, as well as any FY 2010 requests approved after July 1, 2009 should be added to the plan.  (None of the projects submitted on July 1 for the 2010-2012 biennium should be included.)

- Any projects approved before FY 2004, but with no life-to-date expenditures as of June 30, 2009, should be deleted from the plan, unless an agency has requested the subproject as part of its 2010-2012 MR-1 submission.

This year, the annual maintenance reserve plan (DPB Form MR-3) will be submitted through the DPB web-based system, CapSix.  The agency annual maintenance reserve plan shows: (1) the agency’s total maintenance reserve need by general and nongeneral fund; (2) its progress in completing the subproject; and (3) a ranking of the agency’s validated, active subprojects in priority order, regardless of when the subproject was initially validated.

- Key Dates for Updating Agency Maintenance Reserve Plans

August 1, 2009	Agencies receive instructions for updating their 2009 maintenance reserve plans.

August 21, 2009	Agencies submit to DPB their updated 2010 Maintenance Reserve Plan (DPB Form MR-3).

September 7, 2009	Analysts complete review of 2010 Maintenance Reserve Plan (MR-3) and transmit results of their review back to the agencies.

III.  Updating the Maintenance Reserve Plan

Go to http://dpb.virginia.gov/CapSix to access the CapSix login screen.  You may use the “Request Form” link to request a login ID and password.  If you already have a VA Performs account or a six-year CapSix account, you will not need a new account.  However, your VA Performs account will not have access to CapSix until you email dpbwebmaster@dpb.virginia.gov to request the change.  This is a continuation of DPB’s effort to create a single sign-on solution for all DPB web applications.

Select MR-3 Table from the dropdown box in the upper left hand corner of the CapSix screen.  The starting point for the 2010 maintenance reserve plan update is the 2009 maintenance reserve plan, which has been uploaded to CapSix.

- The first step in updating an agency’s maintenance reserve plan is to remove (use the withdraw option) those subprojects identified in its 2009 plan update as either completed or to be deleted.

- Agencies should then add any new maintenance reserve subprojects submitted during the past year that DPB has validated as meeting the maintenance reserve criteria.  (Also, add any subprojects requested for FY 2010 and approved by DPB since July 1, 2009).

- Likewise, agencies should delete any subprojects in the 2009 plan that were validated before FY 2004, but have had no life-to-date expenditures as of June 30, 2009, and were not revalidated by DPB.  (These subprojects were to have been requested in the recent MR-1 submission for 2010-2012 if still needed.)  This revalidation is a new requirement this year.

- Do not include subprojects submitted on July 1 for the 2010-2012 biennium.  These will be included in the agency’s FY 2011 plan.

- Finally, double check the database to ensure that it includes all of the validated maintenance reserve subprojects that will be active on July 1, 2009, including those recently validated by DPB.  It should not include any requested subprojects that have not been validated by DPB.  (All requests for new maintenance reserve subprojects must be submitted to DPB on Form MR-1.)

Should you have any questions, please contact your DPB analyst.

Once you are satisfied that the Form MR-3 contains all of the appropriate subprojects, the subproject information should be updated.  The form is self-explanatory and includes convenient dropdown menus.

General Information.

Agency Code: The three-digit agency code.

Agency Name: The official agency name.

Subproject Title: Enter a short descriptive title starting with a verb for the subproject.

Project Code: Enter the agency’s five-digit maintenance reserve project code.

Subproject Code: Sequentially number existing and newly-validated projects contained in the current 6-year plan with an eight digit number composed of the agency number and five digits starting with 00001.  Active subprojects that were numbered using the old eight-digit control number system may continue using these numbers until they are completed.  The old eight digit numbers began with the three-digit agency code, followed by the two digits for the first year of the biennium in which the subproject was validated, and concluded with the next number in sequence for that biennium.

Facility: The specific campus/prison/mental health facility, etc.

Location:  Select the region in the Commonwealth (dropdown menu).

Building:  Name or number of the building.

Biennium: Please choose the biennium in which the subproject was validated from the dropdown menu provided.

Subproject Status:  Dropdown menu to indicate the status of each subproject on July 1, 2009, as follows:

- “Active” to denote that the subproject is still active,

- “Complete” to denote that the subproject is completed, or

- “Delete” to denote that the subproject should be deleted from the maintenance reserve plan because the agency no longer has plans to proceed with that subproject or was validated prior to 2004 and was not revalidated by DPB.

Priority: Put all active subprojects in priority order, regardless of biennium.  When prioritizing your subprojects, §4-4.01c of the Appropriation Act requires that necessary roof repairs must be given first priority for repair or renovation.  However, do not assign priority “1” to all roof repairs.  Roofing projects require unique priority numbers like all other subprojects.  For example, if an agency has five roofing subprojects, they must each be assigned priorities one through five.  Also, do not assign a priority number to subprojects that have been shown to be completed or deleted.

Percent Complete: Refers to the percentage that the subproject that was complete as of June 30, 2009.

Reviewed by DPB:  This block is for DPB use only.

Cost Information.

Estimated GF/Tax-supported Debt Cost (tax-supported debt includes GOB, VCBA, and VPBA), NGF Cost, and Total Cost: Enter in the estimated GF and estimated NGF fields the cost of the subproject.  (For purposes of the subproject’s estimated costs, the GF cost estimate should include tax-supported debt.)  Total cost is a calculated field and no entry is needed.  These amounts should include costs for design, construction, inspection, in-house support, testing fees, and contingencies.  For work accomplished in-house, the cost should include all materials, equipment rental, and any trade contracts that are part of the subproject.  If the subproject is under contract, enter the contract amount.  Otherwise, the costs should reflect the most recent cost estimates.

Lifetime-to-Date Expenditures GF, tax-supported debt, NGF, and Total Expended: Enter in the LTD expenditures GF, the LTD expenditures tax-supported debt, and the LTD expenditures NGF fields the total amount that was expended for the subproject as of June 30, 2009.  (Please show the GF and tax-supported debt expenditures separately.)  Total expended is a calculated field and no entry is needed.  This amount must reflect expenditures for the total life of the subproject and not just the amount expended in the fiscal year just completed.

Notes:

  - For estimated costs, combine GF and tax-supported debt.  However, actual life-to-date expenditures must be broken out between GF and tax-supported debt.

  - If a subproject has been completed, the amount entered in these columns should equal the total cost for the subproject.

  - If a subproject is to be deleted, enter a “0” in these columns.

The block should be used for comments.  If the subproject’s cost estimate varies by more than 10 percent (plus or minus) from the estimate submitted in the 2009 plan update, provide an explanation for this difference.  In addition to an explanation of significant variances in a subproject’s cost, please use this section to clarify other entries or a change in the subproject’s priority.   A lack of progress on a particular subproject since the last report must be explained.

Agency Contact Information: Please complete the rest of the form pertaining to staff information.

IV. Submitting the Maintenance Reserve Update

Please complete your agency’s 2010 annual maintenance reserve plan in CapSix by August 21, 2009.

Once you are satisfied with your agency’s 2010 maintenance reserve plan, click “Submit to DPB” on the left menu.  Your DPB analyst will receive an email notification and your 2010 maintenance reserve plan will become locked (Read-Only).   If your agency needs to make subsequent changes, contact your DPB analyst and request that the 2010 maintenance reserve plan be unlocked.