Instructions for the

2011 Annual Update to Agency Maintenance Reserve Plans

I.  Introduction

In order to maintain current and accurate information on the need for maintenance reserve funding, an agency must update its maintenance reserve plan annually.  This package provides guidance and instructions for preparing the 2011 maintenance reserve plan.  This plan will include:

- All validated subprojects in the 2010 maintenance reserve plans that were active as of July 1, 2010.  (Any subprojects shown as completed or to be deleted in the approved 2010 plan have already been removed by DPB.)

- All maintenance reserve subprojects submitted on July 1, 2009 and validated by DPB for the 2010-2012 biennium

- Any new maintenance reserve subprojects submitted during the past year that DPB has validated as meeting the maintenance reserve criteria, as well as any FY 2011 requests approved after July 1, 2010

This year, the annual maintenance reserve plan (DPB Form MR-3) will again be submitted through the DPB web-based system, CapSix.  The agency annual maintenance reserve plan shows: (1) the agency’s total maintenance reserve need by general and nongeneral fund; (2) its progress in completing the subproject; and (3) a ranking of the agency’s validated, active subprojects in priority order, regardless of when the subproject was initially validated.

- Note, the DPB Form MR-3 is NOT the mechanism to request funding for emergency maintenance reserve subprojects that have not been validated by DPB.  All requests for new maintenance reserve subprojects must be submitted to DPB on Form MR-1 using CapSix.

- Key Dates for Updating Agency Maintenance Reserve Plans

July 12, 2010	Agencies receive instructions for updating their 2010 maintenance reserve plans.

August 13, 2010	Agencies submit to DPB their updated 2010 Maintenance Reserve Plan (DPB Form MR-3).

September 10, 2010	Analysts complete review of 2011 Maintenance Reserve Plan (MR-3) and transmit results of their review back to the agencies.

III.  Updating the Maintenance Reserve Plan

Go to http://dpb.virginia.gov/CapSix to access the CapSix login screen.  You may use the “Request Form” link to request a login ID and password.  If you already have a VA Performs account or a six-year CapSix account, you will not need a new account.  However, your VA Performs account will not have access to CapSix until you email dpbwebmaster@dpb.virginia.gov to request the change.

Select MR-3 Table from the dropdown box in the upper left hand corner of the CapSix screen.  The starting point for the 2011 maintenance reserve plan update is the 2010 maintenance reserve plan, which has been uploaded to CapSix.

- Add any new maintenance reserve subprojects (see above).

- Make sure that any subprojects shown as completed or to be deleted in last year’s  plan were removed by DPB

Once you are satisfied that the Form MR-3 contains all of the appropriate subprojects, the subproject information should be updated.  The form is self-explanatory and includes convenient dropdown menus.

General Information.

Agency Code: The three-digit agency code.

Agency Name: The official agency name.

Subproject Title: A short descriptive title for the subproject starting with a verb.

Project Code:  The agency’s five-digit maintenance reserve project code.

Subproject Code: Sequentially number existing and newly-validated projects contained in the current six-year plan with an eight digit number composed of the agency number and five digits starting with 00001.  Active subprojects that were numbered using the old eight-digit control number system may continue using these numbers until they are completed.  The old eight digit numbers began with the three-digit agency code, followed by the two digits for the first year of the biennium in which the subproject was validated, and concluded with the next number in sequence for that biennium.

Facility: A dropdown menu is provided.  If the agency does not have separate facilities or campuses, only the agency name will appear for selection.  If the subproject spans more than one facility/campus, select “multiple.”  If the request is for a site other than the listed facilities or campuses, select “other”.

Location:  The region in the Commonwealth (dropdown menu).

Building:  Name of the building (if applicable).

Biennium: The biennium in which the subproject was validated (dropdown menu provided).

Subproject Status:  Enter from the dropdown menu the status of each subproject on July 1, 2010, as follows:

- “Active” to denote that the subproject is still active,

- “Complete” to denote that the subproject was completed in FY 2010, or

- “Delete” to denote that the subproject should be deleted from the maintenance reserve plan because the agency no longer has plans to proceed with that subproject.

Priority: Put all active subprojects in priority order, regardless of biennium.  When prioritizing your subprojects, §4-4.01c of the Appropriation Act requires that necessary roof repairs must be given first priority for repair or renovation.  However, do not assign priority “1” to all roof repairs.  Roofing projects require unique priority numbers like all other subprojects.  For example, if an agency has five roofing subprojects, they must each be assigned priorities one through five.  Also, do not assign a priority number to subprojects that have been shown to be completed or deleted.

Percent Complete: Refers to the percentage that the subproject that was complete as of June 30, 2010.

Reviewed by DPB:  This block is for DPB use only.

Cost Information.

Estimated GF/Tax-supported Debt Cost (tax-supported debt includes GOB, VCBA, and VPBA), NGF Cost, and Total Cost: These fields show the estimated GF and estimated NGF costs of the subproject.  (For purposes of the subproject’s estimated costs, the GF cost estimate should include tax-supported debt.)  Total cost is a calculated field and no entry is needed.  If the estimated costs have changed, please update.  These amounts should include costs for design, construction, inspection, in-house support, testing fees, and contingencies.  For work accomplished in-house, the cost should include all materials, equipment rental, and any trade contracts that are part of the subproject.  If the subproject is under contract, enter the contract amount.  Otherwise, the costs should reflect the most recent cost estimates.

If the subproject’s cost estimate varies by more than 10 percent (plus or minus) from the estimate previously submitted, provide an explanation for this difference below.

Lifetime-to-Date Expenditures GF, tax-supported debt, NGF, and Total Expended: Enter in the LTD expenditures GF, the LTD expenditures tax-supported debt, and the LTD expenditures NGF fields the total amount that was expended for the subproject as of June 30, 2010.  (Please show the GF and tax-supported debt expenditures separately.)  Total expended is a calculated field and no entry is needed.  This amount must reflect expenditures for the total life of the subproject and not just the amount expended in the fiscal year just completed.

Notes:

  - For estimated costs, combine GF and tax-supported debt.  However, actual life-to-date expenditures must be broken out between GF and tax-supported debt.

  - If a subproject has been completed, the amount entered in the estimated costs columns should equal the total cost for the subproject.

  - If a subproject is to be deleted, enter a “0” in the estimated costs columns and lifetime-to-date expenditure fields.

This block should be used for comments.  If the subproject’s cost estimate varies by more than 10 percent (plus or minus) from the estimate submitted in the 2010 plan update, provide an explanation for this difference.  In addition to an explanation of significant variances in a subproject’s cost, please use this section to clarify other entries or a change in the subproject’s priority.   A lack of progress on a particular subproject since the last report must be explained.

Agency Contact Information: Please complete the rest of the form pertaining to staff information.

IV. Submitting the Maintenance Reserve Update

Please complete your agency’s 2011 annual maintenance reserve plan in CapSix by August 13, 2010.

Once you are satisfied with your agency’s 2011 maintenance reserve plan, click “Submit to DPB” on the left menu.  Your DPB analyst will receive an email notification and your 2011 maintenance reserve plan will become locked (Read-Only).   If your agency needs to make subsequent changes, contact your DPB analyst and request that the 2011 maintenance reserve plan be unlocked.